Minutes of September 6, 2016 Emergency Town Board meeting, held in Germantown Town Hall, Germantown, NY commencing at 7:00pm.

Present: Supervisor Craig

 Councilwoman DuFresne

 Councilman Phelan

 Councilman Moore

Absent: Councilman Foley

Recorded by: Town Clerk, Joyce Vale

Supervisor Craig opened the meeting by notifying every one of the situation with the sidewalks. The section of sidewalks in front of Gtel and the Post Office were not ADA compliant, which they knew and was not part of the project. Final ruling is everything within the project will need to come up to code before they will sign off.

Supervisor Craig said there are 2 ways to go about this.

1. Put it in as part of the project which could delay the project and probably cost a lot more and would have to go through all the state approvals.
2. Prove a contract directly with Colarusso’s outside of the sidewalk project.

This includes the end of the sidewalk by the post office, Joan’s driveway and Gtel. The only issue is the heated sidewalks in front of Gtel. They will have to have someone come in and cap them off.

Estimate from Colarusso’s is $6,500 with a deadline of September 16th.

Motion to contract with Colarusso’s to bring the section of sidewalks up to code made by Councilman Moore, seconded by Councilwoman DuFresne, with all in favor and none opposed.

Martin Overington asked will the blacktop be done by September 16? Supervisor Craig said they will follow up with the paving of the street after the sidewalks are completed.

Motion to adjourn meeting made by Councilman Moore, seconded by Councilman Phelan, with all in favor and none opposed.

Meeting closed at 7:10pm.

 Respectfully submitted,